Low-Cost Portfolio Project Plan

Production skills with a local-first, scale-to-zero public demo

| Deployment model | Local Docker Compose + AWS serverless deployment |
| --- | --- |

# Goal

Build a small, polished product that proves full-stack engineering, production ML, cloud delivery and operational ownership. Keep the business idea flexible and limit the first release to three or four excellent workflows.

# Shared technology baseline

Frontend: React, TypeScript, Vite, TanStack Query

Main API: Node.js, TypeScript, NestJS using Fastify

ML API: Python, FastAPI, PyTorch and Hugging Face

Data: PostgreSQL with pgvector; S3 for objects and model artefacts

MLOps: MLflow, model/data versioning, evaluation gates and rollback

Delivery: Docker, Terraform, GitHub Actions and automated testing

Quality: Jest, Pytest, Vitest, Playwright, security scanning and observability

# Target architecture

React static site on S3 and CloudFront.

NestJS packaged for Lambda behind API Gateway.

SQS for asynchronous processing; no always-on Redis in the public environment.

FastAPI inference as a Lambda container when the model fits, otherwise an on-demand Batch/ECS task.

Serverless PostgreSQL for the demo; PostgreSQL and Redis remain in local Docker Compose.

MLflow runs locally; selected metrics and model artefacts are stored in S3.

# Delivery plan

| Phase | Outcome |
| --- | --- |
| 1. Define | Choose a small product with authentication, CRUD, search, analytics, asynchronous work and one genuinely useful ML feature. |
| 2. Design | Define workflows, schema, API contracts, permissions, failure modes, architecture and measurable acceptance criteria. |
| 3. Build | Create the React client and NestJS API. Keep FastAPI internal and responsible only for preprocessing, inference and model health. |
| 4. Add ML | Ship a deterministic baseline first, then a small PyTorch model. Evaluate it with product-appropriate metrics and explain limitations. |
| 5. Productionise | Add queues, retries, idempotency, tests, containers, CI/CD, infrastructure as code, monitoring and rollback. |
| 6. Present | Publish a live demo, concise README, architecture diagram, API docs, evaluation results, cost notes and a two-minute walkthrough. |

# CI/CD and quality gates

Pull requests: lint, type-check, test, validate contracts and Terraform, build images and run dependency/container scans.

Main branch: publish versioned artefacts and deploy automatically to staging.

Production: require approval, run migrations safely, smoke-test, monitor health and support rollback.

Model pipeline: validate data, train, compare against the baseline, register only passing models and record the model version used for every prediction.

# Testing and observability

Unit, integration, contract, component and Playwright end-to-end tests for critical journeys.

Structured logs, correlation IDs, health/readiness checks, latency/error metrics and distributed traces.

ML monitoring for inference latency, score distribution, user feedback and model/version failures.

# Cost controls

Create an AWS Budget and billing alarms before deployment.

Avoid NAT Gateway, EKS, GPUs, always-on Redis/RDS and continuously running staging.

Use short log retention, S3 lifecycle rules, small CPU models and automatic teardown for preview environments.

Document the full-production migration path without paying to operate it continuously.

# Portfolio-ready definition

A public HTTPS demo and one-command local setup.

Reproducible infrastructure and automated deployment.

A meaningful ML feature with baseline comparison and documented metrics.

Evidence of security, testing, monitoring, failure handling and rollback.

A concise README, architecture diagram, trade-offs, cost notes and demonstration video.

# Scope guardrails

The browser talks only to NestJS. NestJS owns authentication and business rules; FastAPI owns ML inference. Start as a modular product with one internal ML service. Do not add extra microservices or Kubernetes until the first version is complete.